## Slide 1: The Kanban Game
Tsutomu YASUI aka Yattom
Agile Developer and Coach
EIWA System Management
Japan
Notes: <number>

## Slide 2: The Kanban Game
A collaborative experience
Learn how to use Kanban
Team-building tool
Experiment for better Kanban
Please bring back something useful!
Notes: <number>

## Slide 3: You mean it!?
Notes: <number>

## Slide 4: The Kanban Game
Notes: <number>

## Slide 5: Materials
10 Story Cards
30 Chance! Cards
(Solution, Problem, and Event)
Progress Record Sheet (3)
Post it – for drawing Kanban boards
2 dices
Toothpicks for chips (a lot)
A Few Pens
Notes: <number>

## Slide 6: Story Cards and Estimated Work Effort
Estimated hours to finish the story
Estimated hours to finish design
Estimated hours to finish development
Estimated hours to finish test
ID & priority
In the handout it’s days, but it’s hours.
Notes: <number>

## Slide 7: Draw your Kanban board
ToDo
Design
Queue
WIP
Development
Queue
WIP
Test
Queue
WIP
Done
With Post-Its!
Notes: <number>

## Slide 8: Game 1 Simple Task Board (or Scrum-ban)
Notes: <number>

## Slide 9: Your Task Board
ToDo
In Progress
Done
Start Working
Completed
Notes: <number>

## Slide 10
Pick a Story you work on (if none)
Roll 2 dice and deduct from the Story
Draw a card
Try a .
Next member
ToDo
In Progress
Done
10
Jack
Rie
Notes: <number>

## Slide 11
You can only work on one card in a turn (a day).
Leftovers from your finished Story are discarded.
Notes: <number>

## Slide 12: Preparation
Create your Kanban board on the tables
Take out Problems and Solutions from Chance! Cards
Shuffle Chance! Cards and stack face down
Set Progress Record Sheet and pens in place
  I recommend someone to record progress
Notes: <number>

## Slide 13: Progress Record Sheet
Draw line from the first circle to the star
Draw a circle when someone rolled dice
No circles when no one rolled dice
Mark when the story finished (Done) with a star
Count the length of the line
Put your ideas and improve!
It is better to assign someone for recording
Count the number of circles
Notes: <number>

## Slide 14: Planning for an iteration
Plan for 3-days iteration
  Choose Stories you work on in the iteration
  Estimated Work Effort is in hours (use total)
  Each member works 8 hours a day
Put selected Story Cards on the “To Do” lane
Plan again in each 3-days iteration
The handout says otherwise, but it’s HOURS!
Notes: <number>

## Slide 15: Story Cards and Estimated Work Effort
Estimated hours to finish the story
Estimated hours to finish design
Estimated hours to finish development
Estimated hours to finish test
ID & priority
Notes: <number>

## Slide 16: Set off when you’re ready! This Game1 is for 20 min.
Notes: <number>

## Slide 17: Kanban
Notes: <number>

## Slide 18: Kanban
Visualization (or MIERUKA) of team’s progress and status
Kanban show problems or wastes
Enhance communications
Many variations
Notes: <number>

## Slide 19
Simple Task Board (also called Scrum-ban)
Notes: <number>

## Slide 20
ToDo
In Progress
Done
Kenji
Jane
Tom
Susan
Yuki
Kim
Pete
ToDo are shared
Show who’s on working what
Jane is working too much?
Notes: <number>

## Slide 21
Projects
Stages
Shows urgency
(immediate, within a week,
next week, later)
Notes: <number>

## Slide 22
ToDo
In Progress
Done
Predictable
Some
Risk
Highest
Risk
Inbox
Today
For Today
Story
Misc.
Notes: <number>

## Slide 23
Quoted from Karl Scotland’s presentation at Lean Kanban Conference – Miami 2009
http://www.leankanbanconference.com/presentations.html
© Copyright 2009 EMC Corporation. All rights reserved.
Notes: <number>

## Slide 24: 3 Games for Today
Game 1
  Simple Task Board (or Scrum-ban)
Game 2
  Staged
Game 3
  WIP and Queue limits
Notes: <number>

## Slide 25: Game 2 Staged
Notes: <number>

## Slide 26: Create Your Task Board
ToDo
Design
Development
Test
Done
Start Working
Finished each stage
Completed
The stages (design, development and test) are hypothetical, just an example for this workshop.
Notes: <number>

## Slide 27: Make Assignments
Assign human resources (you!) to stages
You cannot change the assignment during an iteration
Re-assign at the beginning of an iteration
Notes: <number>

## Slide 28: Cards and Cards
Problem Cards stick on Stories
A Story with Problems cannot move to the next stage
  You can still work on (= roll dice) but never finish
Solution Cards can solve Problems
  Keep Solutions in your hand for later use
Choose a Solution from your hand and
  Define what the Problem is
  Then argue how the Solution solve it
Problem
Solution
Notes: <number>

## Slide 29: Additional Rules
You can change sign-ups only when the Story you’re currently working on is blocked by a Problem.
Rearrange and rebalance human resource in each 3 rounds (3 days.)
Notes: <number>

## Slide 30: Set off when you’re ready! This Game2 is for 30 min.
Notes: <number>

## Slide 31: Retrospective Game 1 & 2
Notes: <number>

## Slide 32: Opinions?
Notes: <number>

## Slide 33: Talk about strategy Then write them down on flipcharts Coffee Break till 15:50
Notes: <number>

## Slide 34: Game 3 WIP and Queue limits
Notes: <number>

## Slide 35: Kanban Pull
Quoted from Karl Scotland’s presentation at Kanban Conference – Miami 2009
http://www.leankanbanconference.com/presentations.html
© Copyright 2009 EMC Corporation. All rights reserved.
Notes: <number>

## Slide 36
Quoted from Karl Scotland’s presentation at Kanban Conference – Miami 2009
http://www.leankanbanconference.com/presentations.html
© Copyright 2009 EMC Corporation. All rights reserved.
Notes: <number>

## Slide 37: Create Your Task Board
Show limits explicitly with Post-Its
ToDo
Done
Queue
WIP
Design
Queue
WIP
Development
Queue
WIP
Test
Start Working
Start Working on this stage
Finished the stage
Completed
Queue Limit
WIP Limit
Notes: <number>

## Slide 38: WIP and Queue Limits
In WIP, no more cards than the number of assigned personnel are allowed
For Queue, team decides the limit
  Try and see, change as you like
No Stories can be worked on while the Queue in the next stage is full.
Notes: <number>

## Slide 39: Additional Rules
Risk of Requirement Changes
  At the end of an iteration, roll 2 dice for each Story on the board (except Done.)
  If it’s double one, the Story is changed and it needs to be started from ToDo!
Notes: <number>

## Slide 40: Set off when you’re ready! This Game3 is for 30 min.
Notes: <number>

## Slide 41: Retrospective Game 3
Notes: <number>

## Slide 42: Conclusion
The game materials are open and free
  http://yattom.jp
The cards are not enough for everyone
I’d love feedbacks!
Notes: <number>

## Slide 43: Thank you for coming!
Tsutomu YASUI
t-yasui@esm.co.jp
http://yattom.jp
Twitter: @yattom
Notes: <number>